2.2	Project Plan
Personnel Roles:
Daniel Tjandra - Back end, server setup,	architecture design
Samson Chung - Back end, database design and implementation, architecture design
- Eric Feng - Front end, website design/aesthetics, front end implementation
- David Eysman - Front end, implementation, data retrieval from back to front end
The team will use Google chat for communicating and Google docs for sharing progress on initial design of the website. Once development has started we will move on to using GitHub as a repository for code as well as using GitHub’s issue system to report and resolve problems. The team will hold a weekly meeting on Wednesdays to discuss and coordinate anything that cannot be done over Google chat. Major decisions about the direction the project will head in are to be discussed and made at these meetings. We have a Kanban board on trello.com to keep track of tasks as they transition between todo, in progress, testing, and shipping.
Project Milestones:
Initial Design
Site map and databases initial designs
Component implementation
Database, web server and basic front end implemented. Core PHP, HTML and CSS in place. All buttons and visual design finalized
Website Alpha
Phase 1: User interface implemented but not fully functioning, may be some dead buttons. Login, user profile, project pages with comments, basic project search by name
Phase 2: Donate, review system, and admin system in place.
Both phases depend on database being operational.
Website Beta:
Fully functioning UI and search
Rigorous testing of client side
2.5	Test Strategy and Test Plan
For individual components of the system the team members who developed said components will be primarily responsible for testing. A Kanban board is being used so anyone with nothing to work on at the time can pick up the testing of an aspect of the project that they see in that section of the board. Any bugs that are found during testing will be submitted to GitHub using the issue system to keep track of code that is broken and what has been fixed.

Test Steps:
Team members will write unit tests during development of individual components of the website as part of the testing process. When unit tests are passed and the component is integrated into the system a variety of tests will be performed. Once the website is operational, part of testing will be to attempt to use all features through the UI including edge cases wherever text may be entered. This will be done across multiple browsers on different devices such as tablets so ensure the website is functioning for all users.

http://www.brokenlinkcheck.com/
Validates URLs by searching for dead links
Netsparker
Web Security Test tool: Checks for possible SQL injection and cross site scripting vulnerabilities.
Karma
JavaScript test running software for unit tests
PHPUnit
Unit testing framework for PHP